# PROJECT PLAN: CORRELATE TRACKER

Complete Technical Specification

Version 3.0 — Implementation Ready

# 1. EXECUTIVE SUMMARY

A web-embeddable micro-app for tracking personal variables (substances, routines, medications, peptides) and correlating them with subjective or objective outcomes using advanced statistical modeling.

## 1.1 Core Question

"How does Factor X affect Result Y, and when?"

## 1.2 Key Design Decisions

- Stack: FastAPI (Python) + React + PostgreSQL

- Deployment: Docker-based self-hosted MVP with cloud migration path

- Access: PWA — installable on phone/desktop, single codebase

- Auth: JWT with username/password (single user MVP)

- Analytics: On-demand TLCC calculation (button trigger or post-entry)

- Notifications: PWA push notifications (iOS compatible)

# 2. TECHNICAL STACK

## 2.1 Stack Overview

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend API | FastAPI | Python, async, auto OpenAPI docs, Pydantic validation |
| Frontend | React + Vite | Component ecosystem, charting libraries, PWA support |
| UI Framework | Tailwind + shadcn/ui | Utility-first CSS, accessible components, dark mode |
| Database | PostgreSQL | Time-series queries, JSON support, reliable |
| ORM | SQLAlchemy 2.0 | Async support, type hints, Alembic migrations |
| Analytics | NumPy + SciPy | TLCC, correlation, statistical tests |
| Charts | Recharts | React-native, responsive, good for time-series |
| Containerization | Docker Compose | Single-command deployment, portable |
| Reverse Proxy | Caddy | Auto HTTPS, simple config, zero-downtime reloads |

## 2.2 Project Structure

correlate/

├── backend/

│   ├── app/

│   │   ├── api/           # Route handlers

│   │   ├── core/          # Config, security, deps

│   │   ├── models/        # SQLAlchemy models

│   │   ├── schemas/       # Pydantic schemas

│   │   ├── services/      # Business logic

│   │   ├── analytics/     # TLCC, correlation engine

│   │   └── main.py

│   ├── alembic/           # DB migrations

│   ├── tests/

│   ├── Dockerfile

│   └── requirements.txt

├── frontend/

│   ├── src/

│   │   ├── components/    # UI components

│   │   ├── pages/         # Route pages

│   │   ├── hooks/         # Custom React hooks

│   │   ├── services/      # API client

│   │   ├── stores/        # State management

│   │   └── App.tsx

│   ├── public/

│   ├── Dockerfile

│   └── package.json

├── docker-compose.yml

├── docker-compose.prod.yml

└── Caddyfile

## 2.3 Deployment Architecture

Self-hosted MVP with modular design for cloud migration:

┌─────────────────────────────────────────────────────┐

│                    Your Server/VPS                  │

│  ┌───────────────────────────────────────────────┐  │

│  │              Docker Compose                   │  │

│  │  ┌─────────┐  ┌─────────┐  ┌──────────────┐  │  │

│  │  │  Caddy  │  │ FastAPI │  │  PostgreSQL  │  │  │

│  │  │  :443   │──│  :8000  │──│    :5432     │  │  │

│  │  │ (HTTPS) │  │         │  │   (data)     │  │  │

│  │  └─────────┘  └─────────┘  └──────────────┘  │  │

│  │       │                                       │  │

│  │  ┌─────────┐                                  │  │

│  │  │  React  │  (static build served by Caddy)  │  │

│  │  └─────────┘                                  │  │

│  └───────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────┘

## 2.4 Cloud Migration Path

When ready to migrate from self-hosted to cloud:

| Component | Self-Hosted | Cloud Alternative |
| --- | --- | --- |
| Backend | Docker container | Railway, Render, Fly.io |
| Frontend | Caddy static files | Vercel, Netlify, Cloudflare |
| Database | PostgreSQL container | Supabase, Neon, Railway |
| File Storage | Local volume | S3, Cloudflare R2 |

Migration requires only environment variable changes — no code modifications.

# 3. AUTHENTICATION & SECURITY

## 3.1 MVP Auth Flow

- Single user: Username/password stored in environment variables or hashed in DB

- JWT tokens: Access token (15 min) + Refresh token (7 days)

- Storage: HttpOnly cookies (CSRF protection) or localStorage

- Password hashing: bcrypt with salt

## 3.2 Future Multi-User Extension

- Add users table with role field

- Add user_id foreign key to all data tables

- Implement registration endpoint

- Optional: OAuth2 (Google, Apple) via authlib

## 3.3 Security Measures

- HTTPS: Enforced via Caddy auto-TLS

- CORS: Strict origin whitelist

- Rate limiting: slowapi on auth endpoints

- Input validation: Pydantic schemas on all endpoints

- SQL injection: Prevented via SQLAlchemy parameterized queries

# 4. API DESIGN

## 4.1 Core Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/login | Authenticate, return JWT |
| POST | /api/auth/refresh | Refresh access token |
| GET | /api/events | List events (paginated, filtered) |
| POST | /api/events | Log new event (substance, routine) |
| GET | /api/reports | List outcome reports |
| POST | /api/reports | Log outcome (mood, energy, sleep) |
| GET | /api/protocols | List medicine/peptide protocols |
| POST | /api/protocols | Create new protocol definition |
| POST | /api/protocols/{id}/doses | Log dose administration |
| GET | /api/cycles | List on/off cycles |
| POST | /api/cycles | Start new cycle |
| POST | /api/analytics/correlate | Trigger TLCC calculation |
| GET | /api/analytics/results | Get correlation results |

## 4.2 Analytics Trigger Modes

- Manual: "Calculate Correlations" button in dashboard

- Post-entry: Optional auto-trigger after logging new event/report (configurable)

# 5. DATABASE SCHEMA

## 5.1 Core Tables

-- Users (MVP: single row, extendable to multi-user)

users (

id            UUID PRIMARY KEY,

username      VARCHAR(50) UNIQUE NOT NULL,

password_hash VARCHAR(255) NOT NULL,

created_at    TIMESTAMPTZ DEFAULT NOW()

)

-- Polymorphic events (inputs)

events (

id            UUID PRIMARY KEY,

user_id       UUID REFERENCES users(id),

event_type    VARCHAR(50) NOT NULL,     -- 'substance', 'routine', 'protocol_dose'

name          VARCHAR(100) NOT NULL,    -- 'Caffeine', 'Cold Plunge'

value         DECIMAL(10,2),            -- Standardized numeric (mg, minutes)

unit          VARCHAR(20),              -- 'mg', 'min', 'IU'

logged_at     TIMESTAMPTZ NOT NULL,     -- When event occurred

created_at    TIMESTAMPTZ DEFAULT NOW(),-- When logged (for retrospective flag)

metadata      JSONB                     -- Flexible extra data

)

-- Outcome reports (outputs)

reports (

id            UUID PRIMARY KEY,

user_id       UUID REFERENCES users(id),

report_type   VARCHAR(50) NOT NULL,     -- 'mood', 'energy', 'sleep', 'side_effect'

name          VARCHAR(100) NOT NULL,

value         DECIMAL(10,2) NOT NULL,   -- 1-10 scale or hours

logged_at     TIMESTAMPTZ NOT NULL,

created_at    TIMESTAMPTZ DEFAULT NOW(),

notes         TEXT

)

## 5.2 Medicine/Peptide Tables

-- Protocol definitions

protocols (

id              UUID PRIMARY KEY,

user_id         UUID REFERENCES users(id),

name            VARCHAR(100) NOT NULL,    -- 'BPC-157', 'Metformin'

category        VARCHAR(50),              -- 'peptide', 'pharmaceutical', 'supplement'

dose_amount     DECIMAL(10,3) NOT NULL,

dose_unit       VARCHAR(20) NOT NULL,     -- 'mcg', 'mg', 'IU'

frequency       VARCHAR(50) NOT NULL,     -- 'daily', 'BID', 'EOD', 'weekly'

route           VARCHAR(30),              -- 'oral', 'subcutaneous', 'IM'

timing_notes    TEXT,                     -- 'fasted', 'before bed'

half_life_hours DECIMAL(6,2),             -- For PK modeling

active          BOOLEAN DEFAULT TRUE,

created_at      TIMESTAMPTZ DEFAULT NOW()

)

-- Expected outcomes per protocol

expected_outcomes (

id              UUID PRIMARY KEY,

protocol_id     UUID REFERENCES protocols(id),

outcome_type    VARCHAR(20),              -- 'primary', 'secondary'

description     VARCHAR(200) NOT NULL,    -- 'Reduce anxiety by 30%'

target_metric   VARCHAR(50),              -- Links to reports.name

target_value    DECIMAL(10,2),            -- Expected value

expected_onset  VARCHAR(50)               -- 'acute', '2 weeks', 'cumulative'

)

-- Cycle tracking

cycles (

id              UUID PRIMARY KEY,

protocol_id     UUID REFERENCES protocols(id),

cycle_number    INTEGER NOT NULL,

start_date      DATE NOT NULL,

planned_end     DATE,                     -- Expected end of on-cycle

actual_end      DATE,                     -- Actual end date

off_cycle_days  INTEGER,                  -- Planned washout days

status          VARCHAR(20) DEFAULT 'active', -- 'active', 'completed', 'aborted'

notes           TEXT

)

-- Individual dose logs

doses (

id              UUID PRIMARY KEY,

protocol_id     UUID REFERENCES protocols(id),

cycle_id        UUID REFERENCES cycles(id),

scheduled_at    TIMESTAMPTZ,              -- When dose was planned

taken_at        TIMESTAMPTZ,              -- When actually taken (NULL = missed)

actual_amount   DECIMAL(10,3),            -- If different from protocol

skipped         BOOLEAN DEFAULT FALSE,

skip_reason     TEXT

)

## 5.3 Analytics Tables

-- Cached correlation results

correlations (

id              UUID PRIMARY KEY,

user_id         UUID REFERENCES users(id),

input_name      VARCHAR(100) NOT NULL,    -- Event name

output_name     VARCHAR(100) NOT NULL,    -- Report name

correlation     DECIMAL(5,4),             -- Pearson r

p_value         DECIMAL(10,8),

lag_hours       INTEGER,                  -- Optimal lag from TLCC

sample_size     INTEGER,

confidence_low  DECIMAL(5,4),             -- 95% CI lower

confidence_high DECIMAL(5,4),             -- 95% CI upper

calculated_at   TIMESTAMPTZ DEFAULT NOW()

)

## 5.4 Supporting Tables

-- Unit standardization mappings

unit_mappings (

id              UUID PRIMARY KEY,

user_id         UUID REFERENCES users(id),-- NULL = global default

display_name    VARCHAR(100) NOT NULL,    -- 'Small Coffee'

event_name      VARCHAR(100) NOT NULL,    -- 'Caffeine'

value           DECIMAL(10,2) NOT NULL,   -- 80

unit            VARCHAR(20) NOT NULL      -- 'mg'

)

# 6. FRONTEND ARCHITECTURE

## 6.1 Page Structure

| Route | Description |
| --- | --- |
| /login | Authentication form |
| / | Dashboard — quick log buttons, today's entries, mini correlation chart |
| /log | Full logging interface — events, reports, protocol doses |
| /protocols | Medicine/peptide protocol management, cycle status |
| /analytics | Correlation dashboard — TLCC results, charts, insights |
| /history | Timeline view of all logged data |
| /settings | Unit mappings, notification preferences, data export |

## 6.2 PWA Configuration

- Service Worker: Vite PWA plugin for caching static assets

- Manifest: App name, icons, theme color, display: standalone

- iOS install: Add to Home Screen prompt

- Push notifications: Web Push API via service worker (VAPID keys)

## 6.3 State Management

- Zustand: Lightweight store for auth state, user preferences

- TanStack Query: Server state, caching, background refetch

- React Hook Form: Form state, validation

# 7. ANALYTICS ENGINE

## 7.1 TLCC Implementation

Time-Lagged Cross-Correlation algorithm in Python:

- Resample events and reports to hourly time-series

- Compute Pearson correlation at each lag (0h, 1h, 2h, ... 72h)

- Identify lag with maximum absolute correlation

- Calculate p-value and confidence intervals

- Store results in correlations table

## 7.2 Statistical Safeguards

- Cold Start: Minimum 7 days of data before showing correlations

- Sample Size: Minimum N=10 data points per input-output pair

- Multiple Testing: Benjamini-Hochberg FDR correction

- Effect Size: Report correlation magnitude, not just significance

- CI Display: 95% confidence intervals on all correlation values

# 8. NOTIFICATIONS

## 8.1 Push Notification Architecture

- Protocol: Web Push API with VAPID authentication

- Backend: pywebpush library for sending notifications

- iOS: Requires iOS 16.4+ and PWA installed to home screen

- Storage: Push subscription stored in database per user

## 8.2 Notification Types (MVP)

- Dose reminders: "Time to take [Protocol Name]"

- Evening logging: "Log today's mood and energy"

- Cycle transitions: "Cycle 2 of [Protocol] starts tomorrow"

# 9. IMPLEMENTATION ROADMAP

| Phase | Focus | Backend | Frontend |
| --- | --- | --- | --- |
| 1 | Foundation | FastAPI scaffold, DB schema, JWT auth, Docker setup | React + Vite scaffold, Tailwind, login page |
| 2 | Core Logging | Events + Reports CRUD, unit mappings | Dashboard, log page, quick-add buttons |
| 3 | Medicine Module | Protocols, doses, expected outcomes | Protocol manager, dose logging UI |
| 4 | Cycle Tracking | Cycles table, adherence calculation | Cycle timeline, adherence display |
| 5 | Analytics | TLCC service, correlation endpoint | Correlation dashboard, charts (Recharts) |
| 6 | PWA + Notifications | Push subscription, notification service | Service worker, manifest, install prompt |
| 7 | Polish | Data export, error handling | Settings page, history view, dark mode |

# 10. SECURITY & PRIVACY

- HTTPS: Enforced via Caddy auto-TLS (Let's Encrypt)

- Database: PostgreSQL on internal Docker network only (not exposed)

- Secrets: Environment variables via .env file (not committed)

- Backups: pg_dump to encrypted volume or remote storage

- Data classification: PHI-level treatment for all health-related data

— END OF DOCUMENT —

Ready for implementation